Track Muse – Phase 3 Estimate

* ~~Phase 3.1~~
  + ~~home page~~
    - ~~add rotator at seven seconds 1h~~
    - ~~remodel top of screen 3h~~
  + ~~pictures page~~
    - ~~assuming the rotating background pictures established in the home screen is the same set of pictures that will display on the pictures page. Please correct if wrong.~~
      * ~~add one to many support for background picture in schema 0h~~
      * ~~add ability to maintain list of background pictures (including add) 0h~~
      * ~~add rotator at seven seconds 0h~~
    - ~~add click on stock photo edit page 1h~~
      * ~~add label to schema~~
    - ~~add click on project photo links to project page 1h~~
    - ~~change hover text 1h~~
      * ~~if stock then label else project name else filename~~
  + ~~Manage background pictures screen (new)~~
    - ~~Create 1h~~
    - ~~Add one to many support for background picture in schema 1h~~
    - ~~Add ability to maintain list of background pictures (including add) 2h~~
  + ~~Forum~~
    - ~~Add forum to the project~~
      * ~~Create forum schema 1h~~
      * ~~Add one to many links to images for each forum post~~
      * ~~Add the ability for admins to moderate the forum 2h~~
    - ~~Add forum screen 6h~~
  + ~~Quality Assurance~~
* ~~Total of 20 hours~~
* ~~Cost $414 (preferred customer discount applied)~~
* ~~Delivery Nov 3~~~~rd~~
* Phase 3.2
  + Profile screen
    - ~~Add manage background pictures button~~
    - ~~Change name and links to Your Garage~~
    - design project boxes 2h
    - ~~add profile image to schema and screen 2h~~
    - ~~add ability to change profile image 1h~~
    - ~~add background image to schema and screen and add ability to change it 1h~~
  + Project screen
    - design project screen 2h
    - add project description field to schema and screen 1h
    - modify code to set fields as required and provide user feedback when requirement is met 1h
      * fields
        + project name
        + year
        + model
        + make
        + trim
        + description
    - change schema to 1h
      * allow many car photos per project
      * add description field for each car photo
      * add label field for each car
      * add cover photo flag
    - add scrolling list of car photos for the project 4h
    - add popup when pic is click in scroll (edit or read only depending) 2h
    - create schema to support forum 1h
    - update screen to support forum 2h
    - add parts to schema and link to project 1h
    - add parts list maintenance, borrowing heavily from project pictures 3h
      * parts fields (all required)
        + Name
        + Description
        + price paid
        + link back to the vendor’s page
    - Add forum to the project
      * Create forum schema 1h
      * Add one to many links to images for each forum post 1h
      * Add the ability for admins to moderate the forum 2h
  + Quality Assurance
* Total of 28 hours
* Cost $553 (preferred customer discount applied)
* Delivery Nov 25th
* ~~Manage users screen~~
  + ~~No changes~~
* ~~Manage stock photos screen~~
  + ~~No changes~~
* ~~Manage news screen~~
  + ~~No changes~~